# ANNUAL SUPPORT SERVICES PROGRAM REVIEW AND PLANNING PROGRESS

# Informational Technology

# FALL 2008

- What is the status of the objectives identified in your Fall 2006 Action Plan: Program Priorities and/or your Fall 2007 Annual Progress Plan? Please be as complete as possible. Add rows as necessary:

| OBJECTIVE | COMPLETED, REVISED, IN PROGRESS, ETC. | COMMENTS |
| --- | --- | --- |
| 1 Create and configure SMS server | Completed |  |
| 2 Create instructional network | 75% Complete | VLANS created and most labs are in the VLANs. Need to lock down all areas once testing of instructional applications is complete. |
| 3 Replace SARS server | Completed | Database moved to DO as part of SARS consolidation project. |
| 4 Complete Backup redesign | Completed | File recovery tested and proven, server restores in hours instead of days. Web and Online servers moved off campus and out of scope of project. |
| 5 Create intranet with a Sharepoint portal server | 20% Completed | Server created and installed. Web Specialist (recent hire) will complete project. New goal set for April 2009 |
| Document SOP (standard operating procedures) and IT policies | Completed and Ongoing | IT Policies created and posted for Accreditation process. IT SOP created (inventory, call handling, service requests procedures, and loaner procedures) and reviewed every 6 months. |
| 2 additional FTE | Completed |  |
| Reconfigure LAN to accommodate new buildings | Completed |  |
| Rebuild server room | 75% Complete | Remaining work: wiring moved from old racks to new racks, 10G fiber from MPOE to server room. New date Aug 2009 |
| Build a enterprise –level wireless network | 90% Complete | Wireless hotspots deployed around campus. Remaining areas require the most additional construction (power/wire). |

- What are new objectives that you have identified as a result of changes in the environment, data or other since Fall 2007?

| OBJECTIVE | ACTIVITIES | DESIRED OUTCOMES | LEAD | TIMELINE |
| --- | --- | --- | --- | --- |
| 1Disaster recovery plan | Purchase, install and configure SAN. Migrate documents | Create a redundant disaster recovery system for PIT/BWC | Anthony Crawford | Oct 2009 |
| 2 Office 2007 Deployment | Install Office 2007 | Remain compatible | Ahmad Jamil | Feb 2009 |
| 3 Core Building | Manage IT processes in regard to new building | Smooth transitions | Anthony Crawford | June 2009 |
| Core Remodel (Network) | Replace failing equipment in MPOE | Reduce network slowdowns to acceptable levels | Jody Mills | Feb 2009 |
| Pay for Print | Campus Wide deployment | Reduce printing costs | Rod Raumer | June 2009 |
| OutDoor Wireless | Wireless in New Quad | Provide Service for Students | Jody Mills | April 2009 |
| Accreditation | Tech Support for Accreditation Process | Ensure Accred Teams needs are met. | Anthony Crawford | October 2008 |
| Science Building | Install Computing and Network Environment | Support of Instructional Programs | Anthony Crawford (Consultants) | Sept 2008 |
| Math Building | Install Computing and Network Environment | Support of Instructional Programs | Anthony Crawford (Consultants) | Sept 2007 |
| Library Building | Install Computing and Network Environment | Support of Instructional Programs | Anthony Crawford (Consultants) | Sept 2007 |
| Switch Refresh | Upgrade 10 outdated switches with current models | Improve internal network speed, provide increased security to college | Jody Mills | Sept 2009 |
| IT Professionalism | Targeted Training | Jody Mills attains CCIE Rod Raumer MCDT Ahmad Jamil CCNA Elaine Ortiz MCDT Toshiya Hotei Server Admin Web Specialist MCDBA Anthony Crawford ITIL Service/PMP | Anthony Crawford | Feb 2010 |
| Server Refresh | Update all servers 3 years and older | Prevent disasters | Anthony Crawford | Sept 2009 |
| Add FTE | Technology trainer | Staff Development | Cherry Li-Bugg | Dec 2009 |

/FALL 2008 SUPPORT SERVICES PROGRESS TEMPLATE .doc